Principal events in restoration of NATL’s upland pine: 1993-date

(This summary and a more detailed account are at http://natl.ifas.ufl.edu/ecosystems/uplandpine.php)

T. J. Walker, 21 Feb 2013

Numbers in brackets are the current survivors of past plantings.

Control of laurel oaks by cutting and girdling began in 1995.  Starting in spring 2000, the herbicide Garlon 3A was applied to new stumps and girdles. Starting in 2006, basal stem spraying with Garlon4 was used to reduce the numbers of laurel oak root sprouts in the Public Area Pine. Starting in 2010, 2% Garlon4 in water with Dyne-Amic surfactant was used as a foliar herbicide on oak sprouts and Smilax.

Public Area Pine =UP Blocks A & B (a.k.a. nPAP & sPAP) 2.9+1.5=4.4 acres

10 Apr 1996	1st controlled burn

May, June 1997	330 wiregrass plugs planted [ca 30]; 460 forb plugs planted

12 Mar 1998	2nd controlled burn

4 Feb 2000	3rd controlled burn

13 Dec 2001	1250 containerized longleaf pines planted [0]

6 Mar 2002	4th controlled burn

May to July 2003	248 1-gal longleaf pines planted [4]

June, July 2003	“Mega-mulcher” levels oak re-growth, stumps, and down wood

18 Feb 2004	5th controlled burn

May, June 2004	295 wiregrass clumps [from PPD] planted

June, July 2004	50 small turkey oaks planted [0]

July 2004	52 “2-m” longleaf pines planted [16]

2 Mar/14 Apr 2005	6th controlled burn

June 2005	50 wiregrass clumps [from PPD] planted

June, July 2005	289 1-gal longleaf pines planted in 48 sets [167]

Jan 2006	thousands of longleaf seedlings evident

April 2006	130 longleaf seedlings flagged in 65 plots for protection from controlled burn and/or drought [9]

July 2006	600 wiregrass plugs planted

17 Sep 2006	Upland Pine Self-Guided Nature Trail opened to the public

5 Mar 2007	7th controlled burn

July 2007	342 wire grass plugs planted in the 45 north-most sets of 2005 pines

18 Jun 2008	8th controlled burn; nPAP east of UP Nature Trail not burned

July 2008	800 wiregrass plugs planted

July 2008	Major effort begins, mostly by Ken Prestwich, to eliminate unwanted hardwoods and Smilax using Garlon 4 and mechanical means

2 Jun 2009	9th controlled burn (95% coverage in Block A; 80% in Block B)

July 2009	250 lopsided Indiangrass plugs planted

July 2009	347 wiregrass plugs planted in Block B

Sep 2009	240 wiregrass plugs planted in Block A

2009	Ken Prestwich continues campaign to eliminate unwanted hardwoods and Smilax

28 Apr 2010	10th controlled burn (100% coverage)

30 Jun-30 Aug 2010	250 lopsided Indiangrass plugs and 2000 wiregrass plugs planted

July 2010	1000 wiregrass plugs planted in Blocks A&B.

Aug 2010	200 wiregrass plugs planted in Block A; 600 in Block B.

July, Aug 2011	1000 wiregrass plugs planted in Block A and 1000 planted in Block B

24 Apr 2012: 	11th controlled burn (Block A east of UP Nature Trail not burned )

Restricted Area Pine =UP Blocks C, D, E    (5.0+2.7+1.0=8.7 acres)
(Block C a.k.a. nRAP & Prestwich Tract; Blocks D & E a.k.a. sRAP-w & sRAP-e)

Blocks C and D
16 Mar 1999	1st controlled burn (poor and very spotty; Block D only)

13 Dec 2001	1125 containerized longleaf pines planted [0]

June, July 2003	oak re-growth, stumps, and down wood reduced to mulch by Fla Div. Forestry machine

18 Feb 2004	2nd controlled burn (poor and spotty)

July, Aug 2004	500 wiregrass plugs planted

2 Mar 2005	3rd controlled burn (spotty)

July 2005	500 wiregrass plugs planted

Jan 2006	hundreds of longleaf seedlings evident

Feb 2006	131 longleaf seedlings flagged at 24 sites for protection from controlled burn and/or drought [0]

May 2006	313 container-grown small longleafs planted at 38 sites [0]

July 2006	400 wiregrass plugs planted

Aug 2006	20 1-gal longleaf pines planted at 14 sites [0]

Oct 2006	undergrowth reduced to mulch by Fla Div Forestry machine while avoiding 135 flagged small pines at 60 sites

5 Mar 2007	4th controlled burn (Block C only)

27 Jun, 6 Jul 2007	742 2nd-year containerized longleaf pines planted in Block C [0]

14 Jul 2007	1000 containerized longleaf pines planted in Block C [0]

14 Jul 2007	630 wiregrass plugs planted in Block C.

8 Aug 2007	1st summer burn (Block D only and only in a few places, where fire would carry)

11 Apr 2008	Controlled burn of C&D attempted but with no success except in spots in C

18 Jun 2008	Controlled burn of Block C (successful; helped by bush-hogging shortly before)

July 2008	1200 wiregrass plugs planted in nRAP.

Dec 2008	Block C and all but south extreme of Block D bush-hogged

March 2009	Rest of Block D bush-hogged or cut to knee-high with a machete

2 Jun 2009	Controlled burn of Block C (60% coverage)

June 2009	All but south extreme of Block D bush-hogged

28 Apr 2010	Controlled burn of Block C(~60%) and Block D (~10%)

1 Dec 2010	All of Block D and rough eastern portion of Block C bushhogged by SFRC

during 2010	Ken Prestwich uses 2% triclopyr as foliar herbicide on oaks and Smilax, in both PAP and RAP and especially in Block C (the Prestwich tract)

Jan-Apr 2011	extensive preparation for controlled burn but no burn accomplished

24 Sep 2011	400 wiregrass plugs planted in Block C.

18 Dec 2012	Block D bush-hogged close to the ground

3 Jan 2013	About 1/3 of Block C mistakenly bush-hogged (again, close to the ground)

Block E

March 2008	First cutting and girdling of unwanted hardwood in Block E

April 2009	Many of the larger unwanted hardwoods in Block E girdled

4-12 Mar 2011	Ken Prestwich works in Block E preparing it for burning by moving logs

22 Dec 2011	Block E prepared by clearing brush and logs from the bases of big pines and by making downed trees more favorable for controlled burning

Jan-Feb 2013	Fallen trees cut into sections and moved to edge of Block E for PPD pick up