# Spring 2021 Report of the Natural Area Advisory Committee (NAAC)

Prepared by the NATL Operations Team:

Anthony Auletta (NATL Chair), Gage LaPierre (NATL Vice Chair), James Brown, Brittany Evans, & Taylor Auer

Report to be approved at the Spring 2021 NAAC Meeting on April 27th, 2021

# Table of Contents

(Click on a link below to jump to that section of the report)

- Opening Remarks and Introductions

- NATL’s Long-Range Strategic Plan

- NATL Finance Reports

  - Fiscal Report (FY 2020-21)

  - Fiscal Plan (FY 2021-22)

- NATL Use Report

  - Visitor Counts

  - Events in NATL and Volunteer Summary

  - Class Projects and Research in NATL

- Upland Pine Management

  - Overview of Upland Pine Management

  - General Notes on the Use of Long-Term Prescribed Fire

  - January 2021 Burn in the Upland Pine - Owl Box Unit

  - Future Burns in the Upland Pine Area

  - Issues with the Upland Pine Fence

- SEEP and Pavilion Area Management

  - Overview of Enhancement Projects in SEEP

  - Southern Embankment Enhancements

  - Eastern Embankment Enhancements

  - Hydric Hammock Enhancements

  - Management of the Dry Retention Basin

  - Enhancement of the Pavilion Slope

- Old Field Management

  - Overview of Old Field Management

  - Florida Wildflower Foundation Grant Submission

- Upland Hardwood Community Management

  - Overview of Upland Hardwood Management

  - Donation of Trillium maculatum from Kanapaha Botanical Gardens

  - Managing the Ecotone between the Upland Pine and Upland Hardwood Communities

  - New Upland Hardwood Community Kiosk & Updates to Hammock Trail Kiosk

- Invasive Species Management

- Nature Trail & Boardwalk Updates

  - Trail Maintenance & Signage

  - New Audio Tour of NATL

  - Boardwalk Repairs & Maintenance

- NATL Nursery Updates

- NATL Web Presence

  - Social Media Updates

  - Website Updates

- Other Recent Improvements to NATL

  - New Trash Trap in NATL-East

  - Repairing Grid Points

  - Additional Kiosk Updates

- Closing Remarks & Plans for NATL in 2021-22

Appendix 1: Current NAAC Roster

Appendix 2: Status of Control of Invasive Plants in NATL

# List of Tables & Figures

Table 1. Visitor data as recorded by infrared people counters at the NATL entrances (2010-present).

Table 2. The top invasive species removed in NATL from 2017-2021.

Figure 1. Estimate of monthly visitors to NATL from September 1st, 2020 to April 1st, 2021.

Figure 2. Images from the prescribed burn in the Upland Pine area during January 2021.

Figure 3. Map of completed and planned prescribed burns in the Upland Pine area during 2021.

Figure 4. Images of vegetation removed along the fence line separating the Upland Pine area and DPI in March 2021.

Figure 5. Map showing groundcover enhancement project areas along SEEP.

Figure 6. Photos showing the Southern Embankment of SEEP, which was burned in September 2020 and partially seeded with native species.

Figure 7. Photos showing the Eastern Embankment of SEEP, where future groundcover enhancement projects are planned.

Figure 8. Photos showing the Hydric Hammock along SEEP.

Figure 9. Map showing the location of the Dry Retention Basin.

Figure 10. Images of the Dry Retention Basin after vegetation removal by UF Facilities at the request of UF Stormwater Management.

Figure 11. Photos of the seeding and planting event along the Pavilion Slope last fall, as well as the current stages of plant growth.

Figure 12. Map showing current Old Field plots.

Figure 13. Map of the Old Field plots with the proposed Florida Wildflower Foundation grant project area highlighted.

Figure 14. Maps submitted as part of the Florida Wildflower Foundation grant proposal, showing a tentative plan for the project area.

Figure 15. Image of a Trillium maculatum plant in NATL, which was donated by Kanapaha Botanical Gardens and planted in the Upland Hardwood community in early 2021.

Figure 16. Map highlighting the ecotone between Upland Pine and the Upland Hardwood communities in NATL.

Figure 17. Image of current Hammock Trail kiosk, which will be updated in 2021.

Figure 18. A comprehensive Spring 2021 map of current and controlled invasive plants in NATL.

Figure 19. Images of ongoing work at the NATL Nursery.

Figure 20. A new trash trap installed in NATL-East during early 2021 to capture additional waste.

# 1. Opening Remarks and Introductions

The 2020-21 academic year has thus far been very productive for the UF Natural Area Teaching Lab (NATL)! We continue to make great strides towards the restoration, enhancement, and education goals that we set last year. Details of our progress in these efforts are outlined in the subsequent sections of this report.

NATL also continues to serve as an invaluable resource to the UF community and general public during the ongoing COVID-19 pandemic. NATL was fully reopened in July 2020 after being briefly closed last spring, and since then, it has been a place where members of the community could connect with nature while maintaining a safe level of social distancing. In this way, NATL has helped promote mental health in a year when many people felt isolated in their homes and yearned for ways to safely interact with the outside world. In addition, NATL was used as an outdoor classroom for many face-to-face courses during the fall and spring; this has allowed our students and faculty to meet safely and minimize the spread of COVID-19 while engaging in their essential academic activities.

Since the last NAAC meeting in Fall 2020, there have been several changes to the NATL Operations Team. This January, Taylor Auer was hired as an undergraduate TA after working in NATL as a volunteer intern during the previous semester. Brittany Evans continued as an undergraduate TA as well, having held the position for the last two years. Both Brittany and Taylor have done an outstanding job of assisting with the routine maintenance of NATL and have made many great contributions to our ongoing efforts to enhance the area.

This May, both Brittany and Taylor will graduate from UF and move on to the next chapter of their careers (congratulations to them both!). And so, in March we began a search for two new student employees to take over their responsibilities. We received over 60 applications for these positions, and in April, we formally welcomed Nick Bratton-Cox and MaryBeth Stager to the team as our new undergraduate TAs. Both Nick and MaryBeth have prior experience working in natural areas, including monitoring for invasive species and participating in prescribed burns. They are both passionate about NATL and bring a great deal of energy and excitement to the team. We look forward to working with them in NATL!

In January, Chris Stansel also joined the team as a volunteer intern and has been helping us develop online educational resources that will allow our visitors to interact with NATL from afar. These efforts are especially timely during the COVID-19 pandemic!

Gage LaPierre and James Brown continue in their roles as graduate NATL TAs, and they both have been instrumental in helping us achieve our goals in NATL over this past year. Gage has taken a leading role in organizing many of our enhancement and restoration projects, including our recent prescribed burns and seeding/planting events. James has been especially involved in furthering NATL’s educational mission and enhancing our online presence. We are immensely grateful for all of their efforts!

In this report, we provide detailed updates on the projects we have undertaken in NATL since the last NAAC meeting in September 2020. We also outline our short- and long-term plans for continuing to improve NATL in the future. We are energized by our achievements from the past year and look forward to even more progress in 2021-22!

–Anthony Auletta (NATL Chair)

# 2. NATL’s Long-Range Strategic Plan

Below is a copy of 2011-2021 long-range strategic plan that was included in previous NAAC reports. Items completed prior to 2020 have been removed from the list. Substantial progress has been made on many of the remaining items; we have summarized key updates in red.

We recognize that NATL already has tremendous value to the local UF community. This vision plan seeks to strengthen and enhance these intrinsic values of NATL and provide mechanisms for bringing the educational value of NATL to an unlimited online environmental community of users. We present the plan in the form of a two-part outline of infrastructure and other developments, focusing on both in-person and online users of NATL. This list is not static; additional items may be added to the list. Items will be removed from the list if more than half of the NAAC members feel that the item would not enhance the use of NATL. Funding for items could come from donations to the UF Foundation on behalf of NATL or by writing specific items into future grant proposals.

A. Enhancing in-person access

- The SEEP boardwalk is continuing to suffer from periodic breakages in boards and will need an extreme overhaul soon as the pilings will need to be replaced. In January 2021, a maintenance request was submitted to UF/IFAS Facilities Planning & Operations by NATL Chair Dr. Anthony Auletta. Following this request, individual boards that were broken or severely degraded were replaced, thereby providing a short-term solution to this problem. In the long-term, however, it is likely that the entire boardwalk will need to be renovated or replaced. Representatives from UF/IFAS Facilities believe that a full overhaul of the boardwalk would cost at least $100,000, but cannot provide a precise quote at this time.

- A new design for the Cultural Plaza entrance when the FLMNH alcohol storage shed is built (design not yet considered). At the Spring 2020 Cultural Plaza Advisory Committee meeting, we learned that construction of the storage shed will progress during COVID-19. Once it is finished, it is not clear how the entrance to NATL will be affected or whether funding will be available to fix or upgrade the entrance. These conversations are ongoing.

- Add a classroom and/or lab building to facilitate NATL use. To avoid using land in the NATL-West conservation area, the building might best be situated on an out-parcel south of the NATL Pavilion. A representative of the UF Foundation believes NATL might attract a donation of $1 million or more. Having a plan for using such a donation might help the donor decide to make it. An alternative plan for such a donation would be to set up an endowment for the benefit of NATL.

B. Instituting remote access (and security) and real-time online interaction with NATL

- In partnership with FLMNH, develop a program using an interactive whiteboard (e.g., SMART board) to use digital material from NATL to involve K-12 students in learning about ecological concepts and problems. Including grade-level specific, standards-based curriculum materials (field investigation activities) that can be implemented as part of school field trips or summer enrichment programs. Make available as downloadable files for use by home schooled children, scout groups and others. Former NATL TA Jennifer Eells began working on this in 2019, and the current NATL TAs will continue this work. Lesson plans on Invasive Species, Birds, Wetlands, and Fire Ecology have been completed and uploaded to the website. Lesson plans on other topics are in progress.

- Prepare pre-recorded guided tours that will be filmed and then available online for those that cannot visit NATL in person. Offer live guided tours for schools and other groups of people that would not be able to visit NATL in person due to distance from the site or disability. This has become all the more essential in light of the COVID-19 pandemic. NATL intern Chris Stansel has begun working on a guided audio tour of NATL that will soon be available on the website for anyone to access. In-person visitors will be able to access this tour by scanning QR codes posted throughout NATL.

C. Enhancing the research and teaching usage of NATL

- Establish a grant program costing approximately $10,000 a year providing small grants ($500-$5,000 grants) to foster data collection, proposal submissions and distance curriculum development utilizing NATL. Distance curriculum developed using seed grant funding would be made freely available on the NATL website. $1,000 per year earmarked for a grant that would support one or more citizen science projects in NATL. Citizen Science projects could fund some NATL specific ideas as well as support the partnership of NATL with national initiatives.

One of our priorities for 2021 will be to revisit these goals and develop a new long-range strategic plan for the next ten years. Preliminary ideas will be discussed at the Spring & Fall 2021 NAAC meetings and a draft of the new strategic plan will be included in the Fall 2021 NAAC report.

# 3. NATL Finance Reports

## A. Fiscal Report (FY 2020-21)

Below is the NATL spending plan for Fiscal Year 2020-21 that was approved by the NAAC at the Fall 2020 meeting, as well as a summary of income and expenditures for the fiscal year as of April 21st, 2021. We have stayed within our budget for this fiscal year.

## B. Fiscal Plan (FY 2021-22)

The table below represents the proposed NATL spending plan for Fiscal Year 2021-22. We do not anticipate any changes in our income for the coming fiscal year, and so this budget is very similar to our plan from 2020-21 (with slight adjustments).

# 4. NATL Use Report

## A. Visitor Counts

Table 1 shows the total number of visitors to NATL (determined via infrared people counters placed at all NATL entrances) since we began tracking these data in December 2010. Figure 1 shows the number of visitors to NATL each month during the most recent academic year (from September 2020 through April 2021).

All data from last July onwards were recorded using the new TRAFX people counting equipment that was purchased in early 2020. The TRAFX counters do not record the direction in which a visitor travels when at the park gate; they only record that a visitor passed through the gate. To correct for visitors entering and leaving NATL, we divide the total number of visitor counts at each entrance by 2.

Between September 1st, 2020 and April 1st, 2021, NATL was used by an estimated 25,606 visitors! Since 2010, NATL has seen an estimated of 178,246 visitors! (Note: The actual number of NATL visitors may be higher than reported; however, some data points are missing due to technical failures of our previously-used TrailMaster equipment).

Table 1. Visitor data as recorded by infrared people counters at the NATL entrances (2010-present). White blocks indicate missing data due to technical difficulties with the previous TrailMaster equipment. These issues were resolved in July 2020 when the TrailMaster counters were replaced with the new TRAFX system, which has since provided more accurate data.

AE= academic entrance; CP= Cultural Plaza entrance; NAP= Natural Area Park entrance.

Figure 1. Estimate of monthly visitors to NATL from September 1st, 2020 to April 1st, 2021. The black line represents the historical average number of visitors each month.

## B. Events in NATL and Volunteer Summary

Events: Due to restrictions and safety concerns relating to COVID-19, we limited the number of in-person events that we organized in NATL during the 2020-21 academic year. However, our team did continue to engage UF classes, student organizations, and the community at large with small in-person tours that followed the University guidelines, as well via numerous virtual events. A brief summary of some of these events is provided below.

In October 2020, NATL Chair Anthony Auletta hosted a Halloween spider walk through NATL, which highlighted local spider diversity; we hope to expand this event in 2021. In November, NATL collaborated with MANNRS (Minorities in Agriculture, Natural Resources and Related Sciences) and FSGO (the Forestry Graduate Student Organization) for a day of service, during which they donated their time to help clean up NATL. In December, NATL worked with ENSO (the Entomology & Nematology Student Organization) to conduct a socially-distanced memorial planting of native flowers to honor the life of a student’s wife who had recently passed way. In February 2021, NATL hosted the DPM (Doctor of Plant Medicine) program for its annual Flora and Fauna Festival. NATL also participated in the 2021 Virtual iDigTrio Conference and Career Fair, for which we submitted an informational video about NATL (produced by Suzy Rodriguez in Entomology & Nematology) and participated in other event sessions. We are thankful for all the opportunities we have had to share NATL with these groups, and we are looking to continuing and expanding our outreach as the University begins to safely resume in-person events this coming summer and fall.

Volunteers: We are very fortunate to have many dedicated volunteers in NATL who have devoted their time to help us restore and maintain NATL’s many ecosystems. In Fall 2020, NATL welcomed several new volunteers, including Clebson Tavares, Ross Barreto, and Nick Bratton-Cox (who has since become a new undergraduate NATL TA). Our volunteers have logged many hours working at the NATL nursery, transplanting seedlings into the Upland Pine ecosystem, participating in prescribed burns, and managing invasive plants. Additionally, we continue to welcome volunteer interns who wish to conduct semester-long projects in NATL under the supervision of the NATL Operations Team. In Fall 2020, Taylor Auer completed an internship in which she developed a management plan for plants along trail edges in NATL. In January 2021, Taylor continued working in NATL as an undergraduate TA. We also welcomed two new volunteer interns this spring– Chris Stansel, who is developing a self-guided audio trail-tour of NATL, and Luc Micheels, who is assisting with insect surveys in the Upland Hardwood area.

## C. Class Projects and Research in NATL

NATL continues to serve as a valuable resource for students and faculty conducting research at UF. Several new research projects have been started in NATL since the Fall 2020 NAAC meeting; proposals for these projects were unanimously approved by the NAAC via email:

- Beginning in January 2021, Sarah Birkmire (graduate student in Entomology & Nematology; faculty advisor Dr. Amanda Hodges) collected parasitoid wasps in NATL for use in lab experiments relating to biological control of the invasive brown marmorated stink bug.

- In January 2021, Dr. Jeremy Lichstein (Department of Biology) and his students began a long-term effort to re-inventory canopy trees at NATL and to mark them with tree tags. The data collected from Dr. Lichstein's surveys will be made available on the NATL website.

- In March 2021, Nattapol Kraisitudomsook (graduate student in Plant Pathology; faculty advisor Dr. Matthew Smith) began a year-long study in NATL to determine the viability of bird’s nest fungus spore packages in various soil conditions.

NATL is also an important educational resource that is widely utilized by faculty and students at UF. Our most recent data (from a survey conducted in 2015) indicate that approximately 50 courses at UF use NATL for projects or field trips; these courses span 11 departments in four colleges and have a combined enrollment of over 3,500 students per year.

Teaching efforts at the University of Florida have expanded considerably over the last several years. In the last two years alone, over 500 new teaching faculty have joined UF, leading to the development of many new courses. In addition, the COVID-19 pandemic has led instructors of several UF courses to hold their class meetings in NATL, as it is an outdoor space where the risk of catching/spreading the virus is lower. Thus, there may be many faculty and students using NATL in ways that were not captured by the 2015 survey. To address this, we have developed an updated NATL use survey that will be disseminated to instructors in the near future; we hope to report the results of this survey at the Fall 2021 NAAC meeting.

# 5. Upland Pine Management

## A. Overview of Upland Pine Management

In healthy upland pine communities, the groundcover frequently contains a high diversity of native forbs and grasses. Restoration of the groundcover in NATL’s Upland Pine community is a long-term goal of NATL management. The historical use of this land prior to NATL management has severely limited the extent and prevalence of desirable native grass and forb species. Since 2018, various actions have been taken to accelerate the recovery of the Upland Pine groundcover, including:

- Removal of invasive species via herbicide, fire, and hand pulling.

- Seeding and planting of obligate upland pine species.

- Removal of undesirable non-pyrophytic trees and vines.

- Application of frequent late-spring and summer fire.

## B. General Notes on the Use of Long-Term Prescribed Fire

The ecological restoration and maintenance of the upland pine community at NATL depends on annual prescribed fire conducted during late-spring and early summer months. Frequent ecologically-timed fire reduces the overabundance of undesirable plant species (e.g., ruderal forbs, common vines, and non-pyrophytic trees). Annual fire at NATL also reduces heavy litter accumulation, which in turn helps to minimize smoke issues in the surrounding urban matrix when we burn. Monitoring the upland pine groundcover via existing permanent plots will help NATL management determine plant community composition changes over time and inform fire management. For long-term fire management at NATL, we may consider altering the fire frequency interval to a two- or three-year basis in a decade (or when a desirable plant community composition is reached).

Our ability to perform in-house burns in NATL has significantly reduced the costs associated with our prescribed burns. As opposed to hiring private contractors, in-house burning also allows NATL greater potential to allow student assistants, interns, and classes to engage with learning about prescribed fire.

## C. January 2021 Burn in the Upland Pine Owl Box Unit

The NATL Operations Team and several volunteers performed a successful in-house burn in the Upland Pine Owl Box Unit on January 22, 2021. The burn was led by Gage LaPierre with the assistance of Alachua Conservation Trust personnel. This unit was previously managed as 10- and 40-year successional plots in the Old Field (see previous NAAC reports for discussion of changes to Old Field management), and thus has no known modern burn history. Burn conditions included relative humidity at 42%, 6-9mph E surface winds, and drought index (KBDI) around 300-350 (moderate), which allowed more than 80% burn coverage among the total 4-acre area. Certain areas featuring less pine coverage and or wetter soils burned less. Piles of heavy fuels that were precut as part of restoration goals did not ignite as expected. Overstory scorching was less than 20% across the site. No snags were cut or lost during or after the burn. Older longleaf pines with thick duff build up were raked prior to burning and wet down during and after the burn. Post-burn observations include strong regrowth of vines and weedy trees and shrubs. High density seedling emergence of invasive Megathyrsus maximus was present in historically troublesome areas post-burn.

Figure 2. Images from the prescribed burn in the Upland Pine area during January 2021.

## D. Future Burns in the Upland Pine Area

The entire Upland Pine Area at NATL, except for the recently burned Owl Box Unit, is designated to burn this year (2021) between April and June. The restricted area of Upland Pine was last burned in June 2020 and the public area was last burned in January 2020.

Figure 3. Map of completed and planned prescribed burns in the Upland Pine area during 2021.

## E. Issues with the Upland Pine Fence

In March 2021, the Upland Pine fence line, which separates NATL from DPI, was heavily modified by Gainesville Regional Utilities (GRU) at the request of DPI (the owners of the fence). GRU removed a substantial amount of vegetation along the fence, as shown in Figure 4 below. NATL management was not notified in advance by DPI or GRU about this removal; we only learned of it after the work had been completed.

Immediately upon realizing that this vegetation had been removed, NATL Vice Chair Gage LaPierre and NATL Chair Anthony Auletta reached out to a representative from GRU (Patrick Wolf) as well as the Maintenance & Construction Superintendent at DPI (David Joseph) to discuss the situation. We were told that the reason for this work order was that vegetation along the fence line was posing a risk to nearby powerlines, and that the removal was done immediately and without contacting NATL management because it was an urgent safety issue. In response, Gage and Anthony made it clear that we must always be notified of potential safety issues in NATL as soon as they are noticed, so that we may take the necessary measures to protect our staff and visitors. We also expressed that since NATL is a managed natural area with many valuable and rare plants, our management staff should be notified prior to any vegetation being removed from the area. An additional issue that we noticed was that GRU used our Old Field plots (which are outside of their easement) as a staging ground for their vehicles and equipment; this is unacceptable, as it could have damaged or destroyed some of the plants that we manage in that area. Gage and Anthony stressed that if GRU wants to use parts of NATL outside of their easement, they must notify us and receive permission beforehand. We also emphasized that they need to be more mindful and respectful of NATL whenever they are there.

GRU, DPI, and NATL came to an agreement that these types of activities will not occur in the future without first contacting NATL Operations staff. Thus, we do not anticipate a situation like this happening again. All of this was discussed via email, and so NATL has retained written records of these conversations.

Going forward, DPI has stated that it wants the fence line to be completely bare of vegetation. NATL management has indicated to DPI that this is not desirable for NATL because there are beneficial species alongside the fence line, and because the lack of vegetation presents an aesthetics issue by making the DPI building and vehicles highly visible from NATL’s space. The NATL Operations staff has also stated that it will do its part to reduce vegetation height along the fence line to help prevent safety issues in the future, but that we are not in favor of completely removing all of the vegetation. DPI is proceeding to herbicide the fence line and will completely remove and replace parts of the existing fence soon.

Figure 4. Images of vegetation removed along the fence line separating the Upland Pine area and DPI in March 2021.

# 6. SEEP and Pavilion Area Management

## A. Overview of Enhancement Projects in SEEP

Biodiversity in SEEP has undoubtedly improved since its construction in the 1990s. Further improvements in this respect can be made by focusing on the addition of desirable native species and the removal of certain nonnative and weedy native species. NATL management is currently targeting three areas for such improvements: the embankments along the southern and eastern rim of SEEP, as well as the Hydric Hammock Area along the western SEEP boundary.

Figure 5. Map showing groundcover enhancement project areas along SEEP.

## B. Southern Embankment Enhancements

The groundcover in the Southern Embankment is lacking in terms of desirable native species and is currently dominated by a mix of bahiagrass and other nonnative species. NATL Operations performed a prescribed burn along the southern SEEP boundary in September 2020 to reduce debris coverage. Per previous communication with Dr. Mark Clark, we allowed half of this area to reestablish on its own after the fire, and in the other half we seeded with native species. In April 2021, the NATL Operations staff and volunteers planted 25 swamp milkweeds (Asclepias incarnata) along the Southern Embankment; these plants were grown and donated by Tyler Carney (graduate student in Forest, Fisheries, and Geomatics Sciences). The NATL Operations Team plans to reburn this area in September 2021 and subsequently reseed the entire area with additional native species.

Figure 6. Photos showing the Southern Embankment of SEEP, which was burned in September 2020 and partially seeded with native species. The image on the right shows Coreopsis lanceolata, which as seeded in this area, growing after rains in April 2021.

## C. Eastern Embankment Enhancements

The groundcover in the Eastern Embankment is strongly dominated by planted nonnative bahiagrass. Some remnant native species such as Pityopsis (Pityopsis graminifolia), pawpaw (Asimina angustifolia), and blazing star (Liatris spp.) are present in close adjacency to southern red oaks and longleaf pines. Laurel oak encroachment was beginning to shade out these species, creating a sparser groundcover and blocking the view of the hydric areas of SEEP from the roadside. In response, the NATL Operations staff removed the laurel oaks along this embankment in April 2021. We plan to carefully herbicide the bahiagrass in this area and subsequently burn this area in the summer of 2021. We then plan to plant native grass and forb species in place of the nonnative bahiagrass.

Figure 7. Photos showing the Eastern Embankment of SEEP, where future groundcover enhancement projects are planned.

## D. Hydric Hammock Enhancements

In this area, NATL Operations has begun routinely cutting back thickets of vines and coppiced trees that have been encroaching on the Old Field trail. During this process, NATL Operations staff will herbicide coppiced laurel oaks (as has been done multiple times in the past) and plant native grasses, which should help create a more natural ecotone between the Old Field and Hydric Hammock communities. In the future, the edge of this area will be mowed to prevent the thicket from re-encroaching and to reduce maintenance costs. Within the Hydric Hammock itself, NATL management will begin planting ecotype-specific tree species that are not currently found at NATL but that do naturally exist within hydric hammocks. This will encourage a greater tree diversity in this area.

Figure 8. Photos showing the Hydric Hammock along SEEP. The left and center images highlight where thicket removals along the Old Field trail are ongoing. The image to the right highlights where hydric hammock species will be planted to help diversify the overstory.

## E. Management of the Dry Retention Basin

In February 2021, Dr. Jason Smith and his students discovered several invasive trees within the Dry Retention Basin behind the NATL Pavilion. In response, NATL Operations staff removed these invasive trees as well as a few small laurel oaks. One week later, the UF Stormwater Management team contacted UF Facilities and mandated that this area be cleared of underbrush vegetation that was interfering with stormwater capacity. NATL Vice Chair Gage LaPierre subsequently met with representatives from UF Facilities to gain more information about the area and potential conflicts. Gage was able to work with Facilities to save several desirable species in the basin. However, after the removals in this area, the unattractive storage buildings adjacent to the basin became highly visible.

Gage then contacted UF Stormwater Management specialist Izzy McAlister to discuss these issues further. It is not clear who has direct control over management of this area, as it is designated as both a conservation area and a stormwater basin. The NATL Operations staff is currently working with the UF Stormwater Management team to determine which rules apply to this area and how it should be managed to maintain stormwater capacity and promote conservation. The NATL team desires to keep the bottom of the basin open (free of trees) and dominated by native mesic forb and grass species; however, it is not clear if current stormwater rules allow for dry retention basins to be maintained with vegetation higher than three inches. NATL staff is working to clarify these rules and develop a management plan with all parties. The NATL team has received confirmation that it can at least plant native shrubs along the fence line bordering the Dry Retention Basin to block the view of the storage buildings.

Figure 9. Map showing the location of the Dry Retention Basin.

Figure 10. Images of the Dry Retention Basin after vegetation removal by UF Facilities at the request of UF Stormwater Management. Rare species, such as Yucca filamatosa (top right image), were spared from removal.

## F. Enhancement of the Pavilion Slope

In November 2020, NATL staff and volunteers seeded and planted 45 Florida native species along the Pavilion Slope in an effort to ecologically enhance the groundcover in this location. Many of the species that we seeded have since germinated and appear to be establishing well since the planting. A large bloom of Coreopsis lanceolata is expected here later this May. Earlier this April, swamp milkweed was also planted in this area. Going forward, this area will be monitored for invasive species arrival and will be maintatined with fire. Contact Gage LaPierre (gagemo@ufl.edu) for a full list of the species that were seeded/planted.

Figure 11. Photos of the seeding and planting event along the Pavilion Slope last fall, as well as the current stages of plant growth.

# 7. Old Field Management Update

## A. Overview of Old Field Management

The Old Field plots were successfully modified in January 2020 based on changes approved by the NAAC during the Fall 2019 meeting. Briefly, the layout of the Old Field was altered to help alleviate the proliferation of invasive species and simplify management duties (see the Fall 2019 NAAC report for full details). The current management goals of this area are to substantially reduce coverage of invasive species and to increase coverage of desirable native forb and grass species. Maintaining the successional plots via tilling, as we’ve done in the past, will reduce the likelihood of achieving these goals. This is primarily due to the extensive residual invasive seedbank that is present and the fact that many desirable native species do not fare well after repeated disturbances from tilling. In contrast, maintaining the current plot frequencies of Old Field through in-house mowing does not result in the same issues. The NATL Operations team is thus proposing that future “restarts” of the Old Field plots be performed through in-house mowing rather than tilling. A restart (via mowing) of plot X (current one-year plot) was performed in December 2020; no invasive grasses have been recorded there this year.

Figure 12. Map showing current Old Field plots.

## B. Florida Wildflower Foundation Grant Submission

In March 2021, the NATL Operations Committee applied for a $3000 grant through the Florida Wildflower Foundation (FWS). If NATL is awarded this funding, Plot X in the Old Field area will be dramatically improved via seeding and planting of approximately 67 different native flower species. The high number of native species would hopefully improve local pollinator abundance and diversity. Completion of project would require some additional expenditures from the NATL restoration/enhancement budget (e.g., for construction of signage and design of brochures to educate the public about the enhancements). To properly prepare the selected location in Old Field for planting, it would undergo repeated shallow cultivation. Doing so would help to reduce the capacity of the weed seedbank as well as help create soil conditions that are conducive for seed germination. If this project is successful, then the potential of moving away from the successional focus of Old Field should be considered in favor of a focus on pollinator and plant diversity.

FWS anticipates that awardees will be notified in May 2021. The NATL Operations Committee will send an update to the NAAC if NATL’s proposal is selected for funding, and further discussions of this project would be discussed at a future NAAC meeting.

Figure 13. Map of the Old Field plots with the proposed Florida Wildflower Foundation grant project area highlighted.

Figure 14. Maps submitted as part of the Florida Wildflower Foundation grant proposal, showing a tentative plan for the project area.

# 8. Upland Hardwood Community Management

## A. Overview of Upland Hardwood Management

Management of the Upland Hardwood community was previously limited to invasive species control. More recently, we have also begun to focus on restoring and enhancing the understory of the Upland Hardwood community via planting of obligate Florida upland hardwood species. Future management should continue the process of establishing rare or threatened upland hardwood species within NATL.

The NATL team has also transitioned away from using the confusing and outdated term “hammock” to describe the Upland Hardwood community. This was done to conform to the more current nomenclature for Florida’s natural communities as recommended by the Florida Natural Areas Inventory (https://www.fnai.org/PDF/FNAI-Natural-Community-Classification-Guide-2010_20150218.pdf).

## B. Donation of Trillium maculatum from Kanapaha Botanical Gardens

In February 2021, NATL received a generous donation of 150 rare Trillium maculatum plants from Kanapaha Botanical Gardens. These plants were subsequently planted along two different sinkhole slopes in the Upland Hardwood community. The soil profile of these sinkhole slopes in NATL are nearly identical to those found at Harmonic Woods, where the last remaining population of T. maculatum on the UF campus is presently found (albeit in severely degraded conditions due to lack of management). The population of T. maculatum that we established at NATL comes from a local source in Gainesville that was saved several decades ago from land conversion. Additional plantings are planned in this area in future.

Figure 15. Image of a Trillium maculatum plant in NATL, which was donated by Kanapaha Botanical Gardens and planted in the Upland Hardwood community in early 2021.

## C. Managing the Ecotone between the Upland Pine and Upland Hardwood Communities

In Fall 2020, Taylor Auer completed an internship project that helped illuminate the potential natural boundaries between the Upland Pine and Upland Hardwood communities in NATL. Abiotic factors such as a change in soil profiles, as well as the presence of legacy plant species, suggest that the area highlighted in Figure 16 was a natural ecotone that separated the two communities in the past. The Florida Natural Areas Inventory (FNAI) definitions for plant communities suggest that this area may have once been best described as a mixed woodland community. Naturally, this ecotonal community would have featured a mix of species and disturbance regimes from both Upland Hardwood and Upland Pine communities. Low intensity fire would have occurred within this ecotone but not at the high frequency of the Upland Pine community. Infrequent (5-10 year) low-intensity fires would have created a gradient from open to closed canopy hardwood conditions along this transitional area. Currently, this gradient in canopy conditions does not occur, with much of the ecotone being dominated by laurel oaks due to decades of fire suppression. As a result, the groundcover here is sparse and composed primarily of Smilax spp.

Restoring this gradient in canopy coverage would help improve the groundcover diversity in this area. Restoration of this area can be achieved over time, slowly, by favoring existing southern red oak and hickory saplings that are already present. This can be done by selectively removing laurel oaks and by reintroducing an infrequent fire regime. The NATL Operations team proposes selectively removing laurel oaks and their debris slowly from this ecotone over the course of 2021-2023.

Figure 16. Map highlighting the ecotone between Upland Pine and the Upland Hardwood communities in NATL.

## D. New Upland Hardwood Community Kiosk & Updates to Hammock Trail Kiosk

The information provided on the Hammock Trail kiosk is somewhat confusing for tours and visitors. This is because the kiosk currently displays information about hardwood hammocks (now referred to as upland hardwood communities; see earlier note about terminology); however, this area is not an upland hardwood community. Rather, the area where the Hammock Trail begins is best described as an ecologically degraded ecotone that separates NATL’s Upland Pine and Upland Hardwood communities. Changing out the information on the kiosk to describe the ecotone and previous land use history, as well as future management plans, would help better educate visitors about this part of NATL. The NATL graduate TAs are currently working on making these updates.

The intersection of the Division Trail and East Trail is a more ideal location for a kiosk that describes upland hardwood communities, as this area is a better starting location for visitors to observe an upland hardwood forest. Thus, the NATL Operations team proposes the construction of a new kiosk along this intersection. The materials required to build this new kiosk would cost under $500 and could be constructed by our NATL interns/TAs. Content for the new kiosk would be created by the NATL graduate TAs.

Figure 17. Image of current Hammock Trail kiosk, which will be updated in 2021.

# 9. Invasive Species Management

Coral ardisia (Ardisia crenata) has made a resurgence this past spring semester, mostly in the Upland Hardwood blocks at NATL. As of now, all coral ardisia we have detected has been sprayed with herbicide or hand-pulled and these areas are routinely checked for new sprouts. Our continual efforts against Guinea grass (Urochloa maxima) have been very successful, with just a fraction of the Upland Pine areas having Guinea grass resprouts. All Guinea grass is below or at knee height, with little to no mature plants bearing seed heads. Suppression of Guinea grass is accompanied by replanting of native bunch grasses in hope that these native plants will crowd out the invasive grass. Our recent prescribed burn in the Upland Pine Owl Box Unit has allowed us to target various invasive species in that area, including camphor trees, coral ardisia, Japanese climbing fern, Guinea grass, and mimosa trees.

Lesser threats that have been identified and treated include 3 small patches of cogongrass, and escaped houseplants from the apartment buildings bordering NATL’s South Trail. These houseplants include pothos and arrowhead (Syngonium podophyllum) as well as a commonly-seen Gainesville invasive, tradescantia. Our management efforts are proving to be successful, with limited resprouts and few surviving plants after herbicide application.

Top Florida Exotic Pest Plant Council (FLEPPC) Category 1 plants in NATL include cogongrass (Imperata cylindrica), coral ardisia (Ardisia crenata), skunk vine (Paederia foetida), air potato (Dioscorea bulbifera), Japanese climbing fern (Lygodium japonicum), camphor tree (Cinnamomum camphora), wild taro (Colocasia esculenta), mimosa (Albizia julibrissin), shrub verbena (Lantana strigocamara), invasive tradescantia, glossy privet (Ligustrum lucidum), arrowhead vine (Syngonium podophyllum), and Caesar’s weed (Urena lobata). Category 2 plants include, but are not limited, to Guinea grass (Urochloa maxima). More information about invasive plant management in NATL can be found on the NATL website (http://natl.ifas.ufl.edu/biota/invasive_control.php).

Figure 18. A comprehensive Spring 2021 map of current and controlled invasive plants in NATL. Guinea grass and coral ardisia have posed the most threat to NATL’s ecosystems.

| Species Name | Common Name | 2017 | 2018 | 2019 | 2020 | 2021* |
| --- | --- | --- | --- | --- | --- | --- |
| Ardisia crenata | Coral ardisia | 496 | 15 | 22 | 64 & 6 patches | 59 & 32 patches |
| Albizia julibrissin | Mimosa | 496 | 15 | 4 | 11 | 0 |
| Cinnamomum camphora | Camphor tree | 21 | 12 | 7 | 11 | 3 mature 20 immature |
| Imperata cylindrica | Cogongrass | 0 | 2 | 2 | 3 | 3 patches |
| Lygodium japonicum | Japanese climbing fern | 2 | 3 | 1 | 14 patches | 5 patches |
| Urochloa maxima | Guinea grass (# of times patches sprayed) | 17 | 28 | 58 | 159 | 46 & 33 patches |

Table 2. The top invasive species removed in NATL from 2017-2021. The numbers indicate how many individual plants or patches were managed. See Appendix 2 for a more in-depth table with additional species.

# 10. Nature Trail & Boardwalk Updates

## A. Trail Maintenance & Signage

We maintain our trails’ clearance at a height of 80 inches to be compliant with the Americans with Disabilities Act (ADA). The NATL TAs routinely trim the nature trails and roads. The signs on our self-guided nature trails are updated weekly and trail sequences via Excel spreadsheets are updated monthly to reflect any changes and to help facilitate future seasonal updating of the trails.

All signs are laminated and on metal sign holders (9x11” for the information signs and 5x7” for the wayfinding signs). All signs are routinely cleaned while new signs are put up for new species and non-relevant signs are pulled. Yellow flagging tape is refreshed on plants weekly. We have updated the signs in the recently burned Upland Pine Owl Box Unit to reflect the management change from Old Field plots to Upland Pine. New signage is continually added to NATL including an informational poster on the negative effects of feeding feral cat populations in NATL, COVID-19 updates, and an Avenza-compatible trail map (to name a few). QR codes found on our 5x4” photo signs, including bird calls and cricket chirps, have been updated with dynamic QR codes by James Brown and they are now working properly.

We continue to mow the trails with 2 passes instead of the old 4-5 passes to change the trails to footpaths and hopefully lessen edge and island effects between sections of NATL. Trails are mowed at least once a week in the growing season and as needed in the dormant season. A new tractor, donated by Austin Cary Forest in 2020, is now being used to mow the wider trails with a 59” cutting deck. The smaller, winding trails will still be mowed with 2 passes with a push mower. Trail edges are trimmed to maintain a narrower trail. With the new tractor, we are now responsible for mowing all the trails, which gives us more control over them; previously, UF Facilities would mow most of our trails.

## B. New Audio Tour of NATL

Our new volunteer intern, Chris Stansel, is currently working on a guided audio tour of the four main ecosystems at NATL. When completed, this tour will be accessible via the NATL website so that anyone can take a “virtual walk” through NATL and learn more about the area, even if they cannot physically visit NATL. The tours will be also be accessible for visitors in NATL itself, via QR codes that will be placed on signs along our trails.

Chris has already recorded tour segments for the Upland Pine, SEEP, and Upland Hardwood areas of NATL, and is currently working on his recordings for the Old Field portion of the tour. We expect that the tour will be completed by May 2021 and made accessible on the website and via QR codes by this summer.

This audio tour is especially timely during the COVID-19 pandemic, when many people may not be able to visit NATL in person. It will also extend our reach to audiences outside of Gainesville, allowing us to share information about Florida ecology, conservation, and natural area management with more people than ever before. In the future, we hope to expand Chris’ tour with even more content, including videos and additional tour stops. This is part of our ongoing commitment to enhance our distance education efforts.

## C. Boardwalk Repairs & Maintenance

Earlier this year, it was noted that portions of the SEEP Boardwalk were in need of repairs, as several boards were broken and many others were beginning to rot, posing a safety risk to our visitors. In January 2021, the NATL operations staff walked along the boardwalk with representatives from UF/IFAS Facilities and marked all boards that were broken or deteriorating; UF/IFAS Facilities subsequently replaced these boards along with the boards adjacent to them. This has adequately addressed the safety concerns for now, and the boardwalk is now much more walkable. However, this is a short-term solution, since rain/flooding along with normal wear & tear will lead to the eventual deterioration of other boards in the future. Going forward, we will continue to replace broken or rotten boards as needed, but in the long term we should consider seeking out funding to renovate or rebuild the boardwalk in a way that will require less frequent repairs.

# 11. NATL Nursery Updates

Since 2020, NATL management has moved much of its nursery operations to a FFGS (Forest, Fisheries, & Geomatics Sciences) compound located along Mowry Road, facilitated by Dr. Jason Smith. This move has allowed the NATL Operations staff and volunteers to grow more plants and faster, thanks to an increased space allotment and greater sunlight input. The NATL team planted 1,200 plugs of nursery-grown native grasses (Andropogon gerardii, Ctenium floridanum, and Sorghastrum secundum) in the Upland Pine Owl Box Unit after the most recent burn. The NATL Operations team currently has over 10,000 plugs of various species waiting to be planted in the Upland Pine area directly following the upcoming burn. A large-scale volunteer event will be planned for this planting (in adherence with current UF event regulations during the pandemic). NATL Operations will continue growing in this new space for the foreseeable future. Vice Chair Gage LaPierre is managing our nursery work; contact him (gagemo@ufl.edu) for more information on the species being grown and/or if you wish to provide additional support.

Figure 19. Images of ongoing work at the NATL Nursery.

# 12. NATL Web Presence

## A. Social Media Updates

Below is a summary of our social media accounts from September 1st, 2020 to April 1st, 2021:

- Facebook:

  - 93 Posts

  - 74 NEW followers (1,605 total)

  - 4,307 People reached on average

- Twitter:

  - 89 Tweets

  - 59 NEW followers (1,795 total)

  - 953 Profile visits

- Instagram:

  - 54 posts

  - 95 NEW followers (1,203 total)

  - 1,341 people reached on average

If you use social media, please follow NATL on Facebook (facebook.com/NATL.UF), Twitter (@UFNATL), and Instagram (@NATL.UF) and use #teamNATL when sharing photos, videos, or stories about NATL.

The NATL Operations team posts several times per week about activities going on in NATL. We also love posting about researchers, classes, and visitors that use NATL, so please share any pictures or observations with us on any of these social media accounts. You can also email them to James Brown (jamestbrown5@ufl.edu), who manages our social media presence.

## B. Website Updates

Maintenance: The NATL website is extensive and hosts historical, archival, and empirical data, some of which is not available anywhere else. It also serves as a source for members of the community to learn more about the area and plan their visits. Maintaining the NATL website ensures that it can continue to serve as a resource that functions appropriately for a diverse group of users. Maintenance priorities for the NATL website include correcting personnel information, fixing broken links, adding missing metadata, and updating content. As of this meeting, personnel information is up to date, over 200 broken links been fixed, and we continue to add metadata to the web content. Updating our website is an ongoing mission. We encourage anyone with suggestions about updating content or who would like to report any issues to contact James Brown (jamestbrown5@ufl.edu).

Online Pavilion Reservations: During the COVID-19 pandemic, instructors from all over UF began using NATL more frequently as a way to safely meet for in-person courses, as the risk of spreading the virus is much lower in open outdoor spaces. To facilitate this important use of NATL, we began accepting reservations for the NATL Pavilion for academic use (previously, the Pavilion could not be reserved and was available only on a “first come, first served” basis). We are now using a responsive online scheduling system through which instructors can make reservations on their own, which are then synchronized to our reservation calendar. The reservation form, along with the full calendar of reservations, can be viewed at https://natl.ifas.ufl.edu/pavilion.php.

Website Transition: Over the next few months, we are planning to transition the website from HTML to Terminal4. Terminal4 is a web content management system that we can use to update the look and functionality of the NATL website. This transition will take time to install and the updated website will not go live until it is completely finished and has been checked for proper functionality. Once the updated website is installed, the HTML version of website will be archived. No content will be removed during the transition– it will all continue to be available on the new Terminal4 website. In addition, bookmarks will be unaffected and will automatically redirect to the appropriate page on the new website.

There are many important reasons for making this transition. It will greatly improve the accessibility of our website for all of our users. It will also make our website compliant with current university-wide standards for branding and design. Thus, a move to Terminal4 is the next natural step for the NATL website and we are looking forward to the sharing the updated website with everyone once it is ready. James Brown is spearheading the transition; please contact him (jamestbrown5@ufl.edu) with any questions or concerns.

# 13. Other Recent Improvements to NATL

## A. New Trash Trap in NATL-East

A recurring problem in NATL-East is the accumulation of trash carried in by stormwater that flows into the area from Archer Road. Over the last few years, we installed and maintained two trash traps in NATL-East to help capture some of this incoming waste; these traps were replaced and fortified in 2020. In March 2021, the NATL operations team completed the installation of a third trash trap, which will hopefully capture additional refuse. Although catching all of the garbage is an unreasonable goal, we are optimistic that the addition of this new trash trap will improve the area substantially.

Figure 20. A new trash trap installed in NATL-East during early 2021 to capture additional waste.

## B. Repairing Grid Points

In 2005, Dr. Tom Walker worked with the UF chapter of the Student Geomatics Association to survey grid points, install iron pins, and create a map of NATL's grid point system. The grid system is still largely intact; however, it does require maintenance and would benefit from an overall inspection. Dr. Bon DeWitt in the Geomatics program is helping to organize a senior project which would provide students with applied geomatic research experience while repairing NATLs grid system. Currently, Dr. DeWitt is continuing to search for student(s) to help repair the grid. If you know of anyone interested in taking on this project, please contact James Brown (jamestbrown5@ufl.edu).

## C. Additional Kiosk Updates

Updates to the kiosk signs were started by former graduate TA Eleanor Phillips before she left NATL in 2020, and the current TAs are continuing her work. The updated kiosk signs will include information on current land management changes and goals, such as changes to the Old Field plots and the Upland Pine restoration and expansion. As discussed earlier in this report, there are also plans to install a new small kiosk that would focus on the Upland Hardwood ecosystem. This kiosk would also be used to display information about NATL’s snag trees and other features characteristic of that ecosystem.

# 14. Closing Remarks & Plans for NATL in 2021-22

The COVID-19 pandemic has underscored a need for new ways that we can interact with the UF community and the general public from afar. And so, one of our top priorities in the short term is to develop engaging and dynamic online resources that we can use educate people about native Florida ecology, conservation, biodiversity, and other aspects of NATL’s mission. The NATL TAs and interns have already made excellent progress towards this goal, by producing a variety of materials (digital brochures, videos, maps, and more), speaking at virtual conferences, and engaging with NATL visitors via social media and our updated website. The new audio tour of NATL is our latest effort towards this goal and will no doubt be a useful resource for our visitors. Going forward, we will continue to produce a diverse library of educational materials that can be accessed even after the pandemic ends.

A second priority is to continue to working towards our long-term restoration and enhancement goals. Over the past year, we have made great strides in this regard, as detailed throughout this report. Going forward, we will continue using regular prescribed fire and introductions of native Florida plants to promote the health and diversity of our ecosystems.

Over the next year, the NAAC will compile a wish list that includes both short-term goals for 2021-22 and long-term goals for improving NATL over the next decade; this will form the basis for our updated long-range strategic plan. All members of the NAAC are encouraged to share their ideas at the upcoming NAAC meeting, or by emailing their suggestions to NATL Chair Anthony Auletta (anthonyauletta@ufl.edu). At the moment, some preliminary wish list items include: a covered storage space for the new NATL tractor, further enhancements to NATL-East, pursuing funding for long-term repairs to the SEEP Boardwalk, and purchasing new equipment for management of NATL (such as an air compressor, pole saw, brush cutter, etc.). Additional items will be added to this list over the next year. As our long-range strategic plan is developed, we will to seek out novel funding sources and collaborators (both on campus and in the broader community) to help turn these ideas into realities.

In closing, we are very energized by all of the ambitious improvements we have made to NATL in 2020-2021. We have made substantial progress on our restoration, enhancement, and educational goals, and we look forward to continuing this work over the next year. We are also happy that NATL was able to serve as a source of relief and connection for so many people during the stress of COVID-19 pandemic, and we look forward to maintaining the area as an important mental health resource for our users. Finally, we are immensely grateful to everyone who continues to use NATL for research, teaching, outreach, and recreation, and also to the many people whose support makes this possible– including the amazing NATL Operations team, our dedicated volunteers, the members of the NAAC, the UF Office of the Provost, UF/IFAS, the CALS Deans Office, and our individual donors. We look forward to working with all of you in 2021-22 and beyond!

# Appendix 1: Current NAAC Roster

(Individuals in bold are members of the NATL Operations Committee)

| Last name | First name | Representing | Email | Campus address | Campus Phone |
| --- | --- | --- | --- | --- | --- |
| Auer | Taylor | NATL Undergraduate Teaching Assistant | tauer@ufl.edu |  |  |
| Auletta | Anthony | Entomology & Nematology (NATL Chair) | anthonyauletta@ufl.edu | PO Box 110620 | 273-3954 |
| Bratton-Cox | Nick | NATL Undergraduate Teaching Assistant | nbrattoncox@ufl.edu |  |  |
| Broadbent | Eben | Spatial Ecology and Conservation Lab | eben@ufl.edu |  | 650-204-1051 |
| Brown | James | NATL Graduate Teaching Assistant | jamestbrown5@ufl.edu | PO Box 110620 |  |
| Clark | Mark | Soil and Water Science | clarkmw@ufl.edu | PO Box 110510 | 392-1804 ext. 319 |
| Crandall | Raelene | School of Forest, Fisheries, & Geomatics Sciences; Fire Ecology Lab | raecrandall@ufl.edu | PO Box 110410 | 273-3416 |
| Daniels | Jaret | McGuire Center, FLMNH | jdaniels@flmnh.ufl.edu | PO Box 110620 | 273-2022 |
| Dixon | Linda | Facilities Planning and Construction | ldixon@ufl.edu |  | 273-4010 |
| Evans | Brittany | NATL Undergraduate Teaching Assistant | brittany.evans@ufl.edu |  |  |
| Hansen de Chapman | Gail | Chair of Lakes, Vegetation, and Landscaping Committee | ghansen@ufl.edu |  |  |
| Keiser | Nick | Department of Biology | ckeiser@ufl.edu | 622A Carr Hall | 273-4981 |
| Kim | Jin-Won | Tourism, Recreation and Sport Management | jinwonkim@ufl.edu | PO Box 118208 | 294-1625 |
| Lapierre | Gage | NATL Graduate Teaching Assistant (NATL Vice Chair) | gagemo@ufl.edu |  |  |
| Prince | Candice | Agronomy Department, Center for Aquatic and Invasive Plants | cprince14@ufl.edu |  | 392-9614 |
| Putz | Jack | Biology | fep@ufl.edu | PO Box 118526 | 392-3704 |
| Robinson | Scott | Florida Museum of Natural History | srobinson@flmnh.ufl.edu |  | 273-1965 |
| Romagosa | Christina | Wildlife Ecology and Conservation | cmromagosa@ufl.edu |  | 273-3996 |
| Smith | Erick | Friend of NATL | erick@kestreleco.com |  |  |
| Smith | Matthew | Department of Plant Pathology | trufflesmith@ufl.edu | PO Box 110680 | 273-2837 |
| Stager | MaryBeth | NATL Undergraduate Teaching Assistant | marystager@ufl.edu |  |  |
| Walker | Tom | Friend of NATL | tjw@ufl.edu | PO Box 112015 | 273-3920 |

# Appendix 2: Status of Control of Invasive Plants in NATL

The table below is a summary of some of the top invasive species removed in NATL. The numbers indicate how many individual plants were managed in each year.